## Slide 1: Predictive maintenance Project Proposal
Objective
The data team’s objective is to develop a machine learning model for predictive maintenance on fleet of delivery vehicles for an international delivery company.
Planning and Analyzing stages
Milestone
Tasks
Outcome/Deliverables
Estimated Time
Outline project workflow
Gather historical data
Mount sensors on vehicles
Identify software/hardware needs
Milestone 1
2–3 weeks
Milestone 2
Milestone 3
Milestone 4
Constructing and Executing stages
New data ready to collect in real-time
Stakeholders updated
Establish real-time channel to collect data from sensors in real time (Integration)
Clean, convert, and format data
2–3 weeks
Data ready for modeling
Stakeholders updated
Finalize modeling strategies
Build machine learning models
Test models for accuracy
4 weeks
Machine learning model
Stakeholders updated
Finalize results
Share findings with stakeholders
Incorporate feedback
3 weeks
Visualizations
Executive summary
Results